# Mobile Application for Motor Claim Management

Integration Requirements, Open Questions and Running Costs

| Prepared for | AXA Middle East — attn. Mr Ramy HADDAD |
| --- | --- |
| Prepared by | Ali Sleiman, Software Developer |
| Date | 18 August 2026 |
| Version | 0.1 — First draft for client review |
| Source document | BRD “Claims experts and survey”, created 5 August 2026 |
| Response requested | Sections 3.2, 5 and 6 by 25 August 2026 |

## 1. Purpose of this document

The Business Requirements Document has been analysed in full and the technical architecture for the application is decided. Development can begin immediately.

This document sets out the three things that are outside my control and therefore determine the delivery date: access to NEXT3, the infrastructure and messaging accounts, and AXA’s internal security review. It lists every open question arising from the BRD, marks which of them block progress, and states the expected running cost of the application once live.

Nothing here is a change to what was agreed. It is the information I need from AXA in order to hold the agreed timeline.

## 2. What is required from AXA, at a glance

| # | Item | Required by | Owner at AXA |
| --- | --- | --- | --- |
| A | Named owner for the NEXT3 integration, and confirmation of who will build the NEXT3-side endpoints | Immediately | IT / NEXT3 vendor |
| B | NEXT3 sandbox environment: URL, credentials, authentication method, test data | Start of week 3 | IT / NEXT3 vendor |
| C | Decision on network connectivity to NEXT3 (see 3.3) | Start of week 3 | Infrastructure / Security |
| D | Choice of SMS provider for login codes, and an account in AXA’s name | Week 1 | Procurement / IT |
| E | Azure subscription access (Contributor rights on one resource group) | Week 1 | Cloud / IT |
| F | Confirmation of whether AXA Group InfoSec review or a penetration test applies | Immediately | Security / Compliance |
| G | The expert master list extract from NEXT3 (ID, name, mobile number) | Week 2 | IT |
| H | Answers to the questions in sections 3.2, 4 and 6 | 25 August 2026 | Business / IT |

## 3. NEXT3 integration

### 3.1 Why this is the critical path

The purpose of the application is to place claim photographs into NEXT3 against the correct visa number, replacing the current email route. Every module in the BRD — Expert, Garage, Claim Officer and Broker — ends in a write to NEXT3. NEXT3 access therefore governs the delivery date more than any other single factor.

The application is being built so that this dependency is managed rather than simply waited on. The NEXT3 connection sits behind an internal interface with a working simulator, which allows all four modules to be built and demonstrated before the real endpoints exist. That protection covers approximately the first three weeks of development.

Schedule statement. Beyond the start of week 3, development cannot proceed against a simulator. For every working day that NEXT3 sandbox access is delayed past that point, the delivery date moves by the same day. This is stated now, in writing, so that it is a shared and visible risk rather than a surprise later in the project.

### 3.2 Blocking questions

These four determine the sequence of the entire build. They are the questions I would ask first if I could ask only four.

| # | Question | What it decides |
| --- | --- | --- |
| Q1 | Who will build the NEXT3-side endpoints — the AXA IT team or the NEXT3 vendor? Is that work budgeted, assigned and scheduled, and for when? | Whether “endpoints will be provided” means two weeks or two months. Governs the whole plan. |
| Q2 | On what date can a NEXT3 sandbox be made available — URL, credentials, authentication method (OAuth, API key or mutual TLS), rate limits and representative test data? | The date development stops being able to run on a simulator. |
| Q3 | Are the NEXT3 endpoints reachable from the internet, or internal-only? If internal-only, which connectivity method does AXA prefer, and who configures it? (See 3.3.) | Hosting design, and a security approval that can take weeks. |
| Q4 | Is the integration a web API, or a shared directory for files plus record inserts into the NEXT3 database? The BRD prerequisites refer to identifying the directory to upload photos and insert records, which suggests the second. If it is the second: which database platform does NEXT3 use, and what is the maximum accepted file size? | These are two materially different builds. Confirming early avoids rework. |

### 3.3 Connectivity options, if NEXT3 is internal-only

This is the most likely situation for a claims core system, and it is entirely normal. Three options exist, listed in the order I would recommend them:

- Outbound tunnel (recommended) — a small agent installed on the AXA side that makes an outbound connection only. No inbound firewall rule is required and nothing is exposed to the internet, which is usually the fastest option to pass a security review.

- Site-to-site VPN — robust and well understood, but typically the slowest to provision.

- Restricted internet exposure — IP allow-listing plus mutual TLS. Technically straightforward, but generally the hardest to get approved.

Any of the three works. The request is simply that AXA choose one and name the person who will implement it.

### 3.4 Proposed interface specification

Rather than wait to receive a specification, I will send a proposed API specification within the coming week: approximately eight endpoints described in OpenAPI, the industry-standard machine-readable format. It will cover authentication, claim retrieval by visa number, claim search by plate or visa, recording expert arrival with location, document and photograph upload, and the expert master-data extract.

The intention is that whoever builds the NEXT3 side reviews and amends that document rather than composing one from scratch. It converts an open dependency into a reviewable deliverable with a date against it, and removes a round of mutual guesswork.

### 3.5 Further NEXT3 questions — required before week 3

These do not block the start of development, but each one blocks a specific feature, and answers are needed before the real integration is wired in.

| # | Question | Why it matters |
| --- | --- | --- |
| Q5 | Does NEXT3 recognise a reference identifier supplied by the calling application, and reject or ignore a repeat submission carrying the same one? | Data integrity. If a connection drops after NEXT3 has accepted a photograph but before it confirms, the application must retry. Without a reference that NEXT3 checks against, that retry creates a duplicate photograph in the claim file. |
| Q6 | How does the application learn that a new visa has been assigned to an expert? The BRD states that a back-office engine triggers the process, but not how that reaches the application. A notification sent from NEXT3 to the application is strongly preferred; otherwise the application must poll NEXT3 on a schedule. | A genuine gap in the BRD. The expert flow begins with a notification on the expert’s phone, so this must be resolved for the primary flow to work at all. |
| Q7 | The exact document-type codes NEXT3 expects for the Expert documents folder and the Survey folder. | Photographs must be filed in the correct folder, or the manual sorting problem is simply relocated. |
| Q8 | For the Expert Arrived update: which fields are written, by which endpoint, and in what date, time and coordinate formats? | Named explicitly in the BRD; cannot be implemented on assumption. |
| Q9 | What availability does NEXT3 offer, and are there scheduled maintenance windows? | Determines how the application queues and retries during a NEXT3 outage. The design already assumes outages will happen and that experts must be able to keep working through them. |
| Q10 | The expert extract (NEXT3 identifier, name, mobile number): in what format, and is it supplied once or kept synchronised? | Required for onboarding and for matching an app user to their NEXT3 identity. |
| Q11 | Does NEXT3 accept audio files, and under which document type? | The BRD requires the expert to record a voice note. If NEXT3 cannot store audio, an alternative needs agreeing. |
| Q12 | Is there an AXA-standard car damage diagram or set of damage codes, or is free-form marking acceptable? | Affects whether the damage-marking screen must match an existing AXA convention. |
| Q13 | When a claim officer finds that a visa does not yet exist, is it created directly in NEXT3 by the officer, or must the application create it? | The BRD implies the officer leaves the app and retries. Confirmation avoids building an unnecessary function. |
| Q14 | Should the transfer to NEXT3 be immediate, or batched once per day? The BRD leaves both open. | My recommendation is immediate — simpler to build, and the delay is precisely what this project exists to remove. |

## 4. Running cost of the application

### 4.1 Assumed volumes

The BRD does not state volumes, so the figures below assume approximately 100 claims per day (about 3,000 per month), 15 photographs per claim at around 1.5 MB each, and approximately 200 users across all four profiles. Cost scales with these numbers, so please correct them if they are wrong — they are the single largest influence on everything in this section.

### 4.2 Hosting and platform

Assumes deployment to Microsoft Azure, which matches AXA’s existing technology estate and means the application can be supported by AXA’s own team after handover.

| Component | Purpose | Monthly |
| --- | --- | --- |
| Container Apps | The application and its interface | USD 20 – 30 |
| Container Apps Job | Background transfer of photographs into NEXT3, including retries | USD 3 – 5 |
| Azure SQL Database | Application data (users, claim tracking, audit trail) | USD 30 – 50 |
| Blob Storage | Short-term holding of photographs before transfer to NEXT3 | under USD 1 |
| Container Registry | Deployment artefacts | USD 5 |
| Application Insights | Monitoring, error alerting and support diagnostics | USD 10 |
| Total hosting |  | USD 70 – 100 |

Storage is deliberately small, and it stays small. Photographs are held only until NEXT3 confirms receipt, then removed — NEXT3 remains the system of record, exactly as it is today. Were the application to retain photographs permanently instead, storage would grow by roughly 65–70 GB every month and never stop. This assumption is worth confirming explicitly (Q17 below), because it is the difference between a flat bill and a permanently rising one.

### 4.3 SMS for login — a decision required from AXA

Users log in with their mobile number and a one-time code sent by SMS, as described in the BRD. This requires a messaging account. I have deliberately not quoted a figure, because the per-message rate varies by provider and by country to a degree that any estimate would be misleading — Lebanon in particular is priced very differently across providers.

| Option | Assessment |
| --- | --- |
| An existing AXA gateway | If AXA already holds an SMS arrangement for other systems, this is almost certainly the cheapest and fastest route, and I will integrate against it. Worth checking first. |
| Regional aggregator (e.g. Monty Mobile) | Typically the best rates for Lebanon and the wider region, and a supplier AXA may already have a commercial relationship with. My recommendation if there is no existing gateway. |
| Twilio | The most expensive per message, but the fastest to set up and the best documented. A sound choice if speed matters more than unit cost. |
| Azure Communication Services | Keeps everything on a single Azure invoice. Coverage of the target countries must be confirmed before this can be recommended. |

Please confirm which provider AXA wishes to use. Once chosen, I will confirm the exact monthly cost against your expected user numbers and integrate accordingly. The choice affects how login is built, so it is needed in week 1.

### 4.4 Mobile distribution

Required only if the application is published through the public app stores. Both accounts should be held in AXA’s name, as they carry the AXA identity under which the application is published.

| Item | Cost |
| --- | --- |
| Apple Developer Program | USD 99 per year |
| Google Play developer registration | USD 25 one-off |

If the application is instead distributed internally through AXA’s own device management, app store review cycles are avoided altogether. See section 6.

### 4.5 Cost in context

At the assumed volume of 3,000 claims per month, hosting works out at roughly USD 0.03 per claim, or in the region of USD 0.04 to 0.06 per claim once messaging is included.

The relevant comparison is not the monthly total but that figure set against the cost of the process it replaces: a member of staff downloading claim emails and re-filing each photograph in NEXT3 by hand, and an expert report cycle currently running beyond two weeks. AXA is far better placed than I am to put a number on that, and it is worth doing, because it is the figure that justifies the project.

### 4.6 Account ownership

I ask that all third-party accounts — Azure, SMS gateway, domain and any mobile developer accounts — are opened in AXA’s name and on AXA’s payment method from the outset.

This is not about the amounts, which are small. It is that AXA should own the infrastructure the application runs on from day one rather than inheriting it at handover, and that neither side should be administering reimbursements for a USD 20 invoice. It also means nothing stops working if I am unavailable.

## 5. Security and governance

The BRD contains no security or data-protection requirements, although the application will hold personal data belonging to insured parties and third parties, photographs of accidents, and location data. I will apply sound practice by default. Where AXA has a mandated standard, I would rather build to it than retrofit it.

| # | Question | Priority |
| --- | --- | --- |
| Q15 | Will AXA Group InfoSec review this application, and is a penetration test required? If so, on what timescale, and who arranges it? If a security baseline or set of technical requirements applies, please provide it with your answer so the application is built to it from the start. | Immediate |
| Q16 | In which country may the personal data and photographs be stored? This selects the Azure region and cannot easily be changed later. | Immediate |
| Q17 | Is NEXT3 the permanent store for the photographs, with the application holding them only in transit? (Assumed yes — see 4.2.) | Week 1 |
| Q18 | Does AXA mandate a particular database platform for applications in its tenant, given that AXA’s team will support this after handover? Azure SQL Database is currently assumed. | Week 1 |
| Q19 | Can Contributor access to a single Azure resource group be granted? In a governed tenant this is often slower to obtain than the NEXT3 credentials, and it is on the critical path. | Week 1 |
| Q20 | How long must claim data and photographs be retained in the application, and what audit record does AXA require of who uploaded which photograph and when? Not in the BRD, and normally required in a claims dispute. | Week 3 |

## 6. Mobile delivery

The BRD requires an application installed on the phones of the AXA expert network, and usable in a browser on a PC. Both are covered. Three answers shape how it is delivered and tested.

| # | Question | Why it matters |
| --- | --- | --- |
| Q21 | Roughly what proportion of the expert and garage network uses Android, and what proportion iPhone? | Notification delivery and installation behave differently on the two platforms. If the network is predominantly Android, delivery is materially simpler and faster. |
| Q22 | Should the application be published on the public App Store and Play Store, or distributed internally through AXA’s device management? | Internal distribution removes store review cycles entirely, which is usually the better fit for a controlled network of experts and garages. |
| Q23 | Does AXA already hold an Apple Developer or Apple Enterprise account? | If not, obtaining one is a corporate process that can take several weeks, and should be started now rather than in week 6. |

## 7. Remaining questions from the BRD

Recorded for completeness. None blocks the start of development, but each will need an answer before the feature it concerns can be completed, and left unanswered they will surface during acceptance testing.

| # | Question | Needed by |
| --- | --- | --- |
| Q24 | The email routing table for the broker flow — which AXA recipient receives each insurance type. The actual list is required. | Week 4 |
| Q25 | The full list of insurance types. The BRD gives MOTOR ALL RISK, MOTOR TOTAL LOSS, etc. | Week 4 |
| Q26 | Broker IRIS codes — what they are, and where the list comes from. | Week 4 |
| Q27 | The BRD requires that image visibility and voice clarity must be ensured. Proposed interpretation: the app checks resolution and sharpness on the device, warns the user and offers a retake. A practical check, not artificial-intelligence image assessment. Please confirm this is acceptable. | Week 3 |
| Q28 | The BRD requires approval and comments to be captured as an image. Proposed interpretation: the comment block is rendered to an image and filed in the NEXT3 Survey folder. Please confirm. | Week 3 |
| Q29 | Is English-only acceptable for this phase? Arabic with right-to-left layout is a substantial piece of work and is not currently included. | Week 2 |
| Q30 | Voice notes: maximum duration and accepted format? | Week 3 |
| Q31 | Acceptance testing: who participates, when are they available, and what constitutes acceptance? | Week 5 |
| Q32 | Will the existing email process run in parallel after go-live, and for how long? No cutover plan is described in the BRD. | Week 6 |
| Q33 | In Broker Option 2, the BRD has the client entering their own estimated premium. This business rule appears questionable — please confirm the intent. | On request |
| Q34 | One prerequisite in the BRD ends mid-sentence: “visibility on fields that will be updated in NEXT3 ex”. Could the intended text be supplied? | Week 2 |

## 8. Next steps

| # | Action | Owner | By |
| --- | --- | --- | --- |
| 1 | Answers to Q1–Q4 (NEXT3), Q15–Q16 (security), Q21–Q23 (devices), and the SMS provider choice in 4.3 | AXA | 25 Aug 2026 |
| 2 | Proposed API specification for the NEXT3 interface issued for review | Developer | Within one week |
| 3 | Named NEXT3 technical contact identified, and a short call arranged between that person and the developer | AXA | 25 Aug 2026 |
| 4 | Azure resource group and Contributor access requested through AXA’s internal process | AXA | Week 1 |
| 5 | Development begins — foundation, user administration, login, and all four modules against the NEXT3 simulator | Developer | On kick-off |

I am happy to walk through any part of this on a call, and to talk directly to whoever owns NEXT3 — half an hour with that person would probably resolve most of section 3.

Prepared by Ali Sleiman — 18 August 2026 — Version 0.1, first draft. Questions Q1–Q34 are consolidated from analysis of the BRD dated 5 August 2026.